A Community-Based

Watershed Management Plan

for Holmes Lake

###### Lincoln, NE

2003

Sponsored by:

#### Lincoln Parks

And

Recreation Department

###### A Community-Based Watershed Management Plan for Holmes Lake

Project Sponsor:					Project Coordinator:

Lincoln Parks and Recreation Department     		Lighthouse Consulting, LLC

Colleen J. Seng, Mayor					Karen Hansen

Lynn Johnson, Director

J.J. Yost, Planning and Construction Manager

Terry Genrich, Natural Resources Manager

Technical Advisory Team:

City of Lincoln-Lancaster County

Planning Department

Ray Hill

City of Lincoln Public Works and Utilities

Nicole Fleck-Tooze

Ben Higgins

Lower Platte South Natural Resources District

Paul Zillig

Nebraska Game and Parks Commission

Jeff Jackson

Nebraska Department of Environmental Quality

Paul Brakhage

University of Nebraska School

of Natural Resources Sciences

John Holz

USDA Natural Resources Conservation Service

Dennis Schroeder

Paul Sweeney

Holmes Lake Watershed Council:

Dick Dam, Co-Chair

5310 Thies Cove Drive

Lincoln, NE 68516

DeForest Nesmith,

Co-Chair

3823 S. 58th Street

Lincoln, NE 68506

Jon Camp

City Council Office

555 S. 10th Street

Lincoln, NE 68502

Deb Schorr

6730 Hickory Crest Circle

Lincoln, NE 68516

Ron Veys

3320 Willow Wood Circle

Lincoln, NE 68506

Ron Svoboda

6431 Monticello

Lincoln, NE 68510

Rick Andrysik

7224 Forbes Drive

Lincoln, NE 68516

JoLynn Brown

6952 Morrill Ave

Lincoln, NE 68507

Bill Rathe

7300 Sherman Street

Lincoln, NE 68506

Craig Schroeder

6501 Deerwood Drive

Lincoln, NE 68516

Peggy Neemann

2227 S. 57th Street

Lincoln, NE  68506

George Schell

7400 Lucile Circle

Lincoln, NE 68516

Wilma Stutheit

7318 Sherman Street

Lincoln, NE 68506

Alan Jacobsen.

P.O. Box 80072

Lincoln, NE 68501

Jeanne Wenz

7533 Nemaha

Lincoln, NE 68506

Wes Christensen

2500 S. 60th Street, #1

Lincoln, NE 68506

Executive Summary

###### Vision Statement

"The Holmes Lake Restoration Project will enhance the aesthetic, economic, and environmental values of the watershed, and provide for long term water quality and diverse recreational uses of the lake.  It will be managed to support a healthy ecosystem for fish and wildlife, while maintaining flood control for the City of Lincoln."

The Holmes Lake Community-Based Watershed Management Plan was developed to maintain, enhance, and protect the lake’s water quality while recognizing the aesthetic, economic, and environmental values of the reservoir.  Lincoln Parks and Recreation Department (LPRD) has identified public lakes as a primary target for surface water enhancement, and Holmes Lake is particularly subject to watershed loadings of sediment, nutrients, and bacteria.  In addition, the Nebraska Department of Environmental Quality (NDEQ) listed Holmes Lake on NDEQ’s Section 303(d) List of impaired waters.  The implementation of the watershed management plan will protect the water quality in Holmes Lake into the future, and support restoration activities.

The first goal of the project was to conduct the planning process necessary to develop water quality enhancement projects for the lake and watershed.  The second goal was to develop an information/education program that would enable watershed residents to effectively participate in an on-going effort to protect the water quality in Holmes Lake.  Through a series of public meetings, a partnership was formed between federal, state, and local agencies, and interested citizens.

The watershed stakeholder group included residents, lake and park users, businesses, and representatives from the development community.  Representatives from the City of Lincoln, Lancaster County, Lower Platte South Natural Resources District, Nebraska Department of Environmental Quality, Nebraska Game and Parks Commission, University of Nebraska, and the USDA Natural Resources Conservation Service formed a technical advisory team to assist the public with identifying watershed management alternatives.  The Holmes Lake Watershed Council, assisted by the technical advisory team, identified water quality goals, management alternatives, and action items to be implemented.

The development of the watershed management plan was funded by the City of Lincoln, through a CWA 319 grant from the Nebraska Department of Environmental Quality, and the U.S. Environmental Protection Agency.

###### Contents

I.	Introduction

- Lake Description	………………………………………	Page  1

B.	Watershed Description	………………………………	          1

##### C.  	Groundwater Hydrology	………………………………	          7

##### D.  	Climate	………………………………………………	          7

E.  	Demographic Information	………………………………	          8

II.  	Public Input and Partnerships

A. 	Summary of the Public Input Process	………………………	         8

B. 	Public Meeting Attendance	………………………………	       10

C.	Summary of Public Input	………………………………	       11

III.  	Current Water Quality Conditions		………………………	       13

IV.  	Description of the Specific Water Quality Problems

A.	Total Suspended Solids	………………………………	       13

B.	Chlorophyll	………………………………………………	       15

C.	Water Transparency	………………………………………	       15

D.	Nutrients	………………………………………………	       18

E.	Temperature	………………………………………………	       22

F.	Dissolved Oxygen	………………………………………	       22

G.	Pesticides and Metals	………………………………………	       28

H.	Bacteria	………………………………………………	       30

I.	Sedimentation	………………………………………………	       31

J.	Fish Tissue	………………………………………………	       32

- Pollutant Loading and Pollutant Source Quantification

A.  	Water Budget	………………………………………………	       32

B.	Sediment Loading	………………………………………	       33

C.	Bacteria Loading	………………………………………	       35

D.	Nutrient Loading	………………………………………	       35

E.	Heavy Metals Loading	………………………………	       35

F.	Water Transparency/Nutrients	………………………	       36

G.	Dissolved Oxygen	………………………………………	       36

VI.  	Water Quality Goal and Objectives

- Aquatic Life Use	………………………………………	       37

- Recreational Use	………………………………………	       37

- Aesthetics	………………………………………………	       37

- Agricultural Water Supplies	………………………………	       37

- Pollutant Source Reduction Goals	………………………………	       38

VIII.	Watershed Management Strategy	………………………………	       38

IX.  	Lake Management Strategy	………………………………………	       46

### X.	Budget

A.	Estimated Costs	………………………………………	       48

B.	Project Funding	………………………………………	       48

XI.	References	……………………………………………………………	       49

APPENDIX A.  Meeting Documentation

List of Tables

Table A	USACE Lake Data	………………………………………	Page  2

Table B	Soils in the Holmes Lake Watershed	………………………	          5

Table C	Land Use in the Holmes Lake Watershed	………………	          6

Table D	Partnership Meetings	………………………………………	        11

Table E	Comparison of Runoff Concentrations

of Total Suspended Solids in the Inflows of Holmes Lake

to Sites across the United States	………………………	        15

Table F	Comparison of Runoff Concentrations

of Total Phosphorous 	in the Inflows of Holmes Lake

to Sites across the United States	………………………	        20

Table G	Comparison of Runoff Concentrations

of Total Nitrogen in the Inflows of Holmes Lake

to Sites across the United States	………………………	        21

Table H	Summary of Pesticide Data for Holmes Lake		………	        29

Table I		Summary of Dissolved Metals Concentrations

in Holmes Lake	………………………………………	        29

Table J		Summary of Pollutants Monitored in the Bottom Sediments

of Holmes Lake (1990)	………………………………	        30

Table K	Average Monthly Water Budget for Holmes Lake	………	        33

Table L	Average Annual Heavy Metals Loads to Holmes Lake  …...	                    36

Table M	Estimated Costs for Lake Restoration Activities	………	        48

List of Figures

Figure 1	Holmes Lake and Vicinity Map	…………………………………		Page  3

Figure 2	Watershed Map	…………………………………………………..		          4

Figure 3	Annual Median Growing Season Total Suspended Solids

Concentrations 	in Holmes Lake	…………………………………		         14

Figure 4	Monthly Median Total Suspended Solids

Concentrations in Holmes Lake 	(1978-2001)	……………….		         14

Figure 5	Annual Growing Season Median Chlorophyll a

Concentrations in Holmes Lake	…………………………………	 	         16

Figure 6	Monthly Median Chlorophyll a Concentrations

in Holmes Lake		………………………………………….		         16

Figure 7	Annual Growing Season Median Water Transparency

for Holmes Lake	………………………………………….		         17

Figure 8	Monthly Median Water Transparencies

for Holmes Lake (1969-2001)	…………………………………		         17

Figure 9	Total Phosphorus Concentrations

in Holmes Lake (1976 – 2001)	…………………………………		         19

Figure 10	Monthly Median Concentrations of Total Phosphorus

in Holmes Lake (1976-2001)	…………………………………		         19

Figure 11	Annual Growing Season Median Concentrations of Nitrogen

in Holmes Lake		………………………………………….		         20

Figure 12	Monthly Median Nitrogen Concentrations

in Holmes Lake (1976-2001)	…………………………………		         21

Figure 13	Temperature Profiles Taken at Holmes Lake During 1996 ………	         23

Figure 14	Dissolved Oxygen Profiles Taken at Holmes Lake During 1996…	         26

Figure 15	Monthly Geometric Mean Concentrations

of Fecal Coliform Bacteria in Holmes Lake

During the Recreation Season (1975-1999)	………………..		         31

Figure 16	Average Annual Sediment Loads to Holmes Lake	……….		         34

I.  INTRODUCTION

A.  Lake Description

Holmes Lake and Park Area.  Holmes Lake, a 123 acre reservoir located on Antelope Creek in Lancaster County, was constructed primarily as a flood control structure by the U.S. Army Corps of Engineers (USACE) in 1962 (Table A).  The lake lies within Lincoln city limits (Figure 1), and the Lincoln Parks and Recreation Department manage the surrounding parkland and golf course.  Public facilities at the site include the Hyde Observatory, golf course, boat ramps, playgrounds, day use areas, sand volleyball, and ball fields.   Normal Boulevard provides access to the lake and parking areas from the north.  Access to both the north and south lake areas are provided from 70th Street, which borders the park on the east.  The Billy Wolfe Bikeway also provides access to the lake for biking or foot traffic.

Area residents use Holmes Lake extensively as a recreational resource, and uses of the lake and park include walking/jogging, fishing, picnicking, team sports, bicycling, ice-skating, and non-motorized boating.  Substantial fishing pressure has continued in spite of the decline of desirable game fish populations in the lake.  Lincoln Parks and Recreation Department does not collect economic data, or estimate the contribution that lake visitors make to the local economy.  However, based on a USACE Unit Day Method comparison of similar general activity areas in 1991, the annual economic value of Holmes Lake as a recreation area was estimated to be $4,193,000.

The topography and soils of the watershed make Holmes Lake susceptible to runoff pollution. Contamination from sedimentation, excess nutrients, and bacteria currently pose a threat to the recreational uses of the lake.  Areas of the lake have become shallow as a result of the deposition of sediments from the watershed during storm runoff events, and the lake has undergone a loss of spawning areas and littoral habitat for fish.   Additionally, excessive turbidity has been a factor in prohibiting swimming in the lake.

B.  Watershed Description

Topography.  The total drainage area encompasses 3,456 acres (Figure 2).  The watershed topography is strongly sloping and well drained.  Salt Creek and its tributaries flow mainly eastward to the Platte River.  The land relief consists of uplands, stream terraces and bottomlands.  The terraces are mainly along Salt Creek and the larger tributaries.  The bottomlands border the major waterways and are only occasionally flooded.

Geology.  The Pennsylvanian age bedrock of the area is layered with shale and sandstone of the Cretaceous age Dakota Group.  Quaternary age unconsolidated sediment overlies the bedrock, and light gray silts of the Nebraskan age Fullerton Formation crop out in some areas.  Peorian loess is the principal parent material for the watershed soils, and in the upper horizons it is pale brown, slightly clayey silt.

Table A.  USACE Lake Data

| Year Constructed | 1962 |
| --- | --- |
| State | NE |
| County | Lancaster |
| City | Lincoln |
| Legal Description | NW1/4, Sec 4, T9N, R7E |
| EPA Region | VII |
| Major River Basin | Missouri |
| Minor River Basin | Platte |
| Major Tributary | Antelope |
| NDEQ Lake Number | LP2-L0040 |
| Ownership | U.S. Army Corp of Engineers |
| Surface Area | 123 acres |
| Shoreline Length | 20,925 feet |
| Maximum Depth | 22.0 feet |
| Mean Depth | 7.2 feet |
| Storage Capacity | 905 acre feet |
| Average Retention Time | 0.48 years |
| Watershed Area | 3,456 acres |
| Spillway Elevation | 1,266 feet |

In deeper layers, it grades to gray clayey silt that has iron and manganese mottles and concretions.   Kansan age glacial till and clayey to sandy Illinoian age sediments lie at the surface, and flood plain deposits of dark, silty to clayey sediments washed from the uplands have more recently accumulated in the valleys.

Soils.  The Holmes Lake watershed has three major soil associations, all of which are susceptible to sheet and gully erosion as a result of the soil type, location, and slope.  The Wymore-Pawnee association soils are deep, nearly level to sloping soils found on bottomlands and side slopes.

Figure 1.  Holmes Lake and Vicinity Map.

Figure 2.  Watershed Map.

The Pawnee-Burchard association soils are deep, gently to steeply sloping, loamy and clayey upland soils that developed in glacial till.  The Sharpsburg-Judson soils, formed in loess and colluvium, are deep, nearly level to moderately steep silty soils found on uplands and foot slopes.  (Table B.)

Table B.   Soils in the Holmes Lake Watershed

| Soil Association | Percent of Watershed | Location | Slope (Percent) | Comments |
| --- | --- | --- | --- | --- |
| Wymore-Pawnee | 50 | Narrow divides, bottom lands, and side slopes along upland drains | 0-7 | Runoff slow, well-drained, permeability slow, organic matter content high, natural fertility medium to high |
| Pawnee-Burchard | 45 | Ridges and side slopes of uplands | 2-11 | Runoff medium to rapid, moderately well-drained, permeability slow to moderately slow, organic matter content moderate, natural fertility medium |
| Sharpsburg- Judson | 5 | Uplands and foot slopes | 5-15 | Runoff medium, well to moderately well-drained, permeability slow to moderately slow, organic matter content moderate, natural fertility high |

Clean Lakes Program Phase I Diagnostic/Feasibility Study, Holmes Lake.  EA Engineering, Science and Technology.  (1992). Data taken from Quandt (1974) and Brown et al. (1980).

Land Use.  Sixty seven percent of the watershed is developed, with 8% of the total area remaining in grass or woodlands, including the lake (Table C).  Eleven percent of the watershed is used for agricultural purposes.  Approximately 14% of the area is vacant (undeveloped acres).  The Villa Del Rey subdivision wastewater treatment facility was historically an identified point source of pollution in the watershed.  The Holmes Lake Stormwater Study conducted by the Nebraska Department of Environmental Quality (NDEQ) in 1996 indicated that the small sewage treatment plant was not effectively treating its discharge for bacteria.  However, the subdivision was annexed to city water and sewer in October of 2001.

Nonpoint sources of pollution to the lake include sediment, nutrients, bacteria, road de-icing compounds, trace metals, and hydrocarbons.  According to a study by NDEQ and City of Lincoln Public Works and Utilities in 1998, toxic chemicals are not found in the lake or lake sediments at significant levels.   The sediment entering the lake is largely associated with construction site runoff, but some sediment may still be eroding from agricultural lands and stream banks in the watershed.

Nutrients such as phosphorus enter the lake associated with sediment deposition.  Fertilizer runoff from urban landscapes appears to be the largest contributor of nutrients, although phosphorous loading from geese waste contributes to the total nutrient budget.

Table C.  Land Use in the Holmes Lake Watershed

| Land Use Description | Acres |
| --- | --- |
| Residential | 1,112.2 |
| Commercial | 62.8 |
| Industrial | 12.2 |
| Public & Semi-Public | 136.2 |
| Parks and Open Space | 815.9 |
| Natural Areas | 112.9 |
| Agriculture | 501.0 |
| Undeveloped | 428.2 |
| *Total Land Area | 3181.3 |

* Excludes public ROW

Oxygen demanding substances such as pet wastes, and waste from large numbers of geese appear to be the main contributors of bacteria.  It was estimated by NDEQ, that there are approximately 1,550 dogs and 1,040 cats in the watershed.

Estimates on the number of dogs and cats in the watershed were based on the number of registered pets in zones 10G-6, 10F-11, 10F-14, 10G-1, 10E-1, 10E-14, 10E-5, 10F-15, 10F-10, 10F-6, 10G-7, 10F-5, 10F-3, 10E-10, 10E-15.

The amount of waste generated per dog was taken from literature provided on the following web site:  www.rosehulman.edu/hugginjs/population.htm.  The average waste generated by each dog per day was estimated at about 2 lbs and about .75 lbs for cats.  Based on 1,550 dogs at 1 pound per day for 365 days, the amount of dog waste produced in the watershed per year is 565,750 pounds.  Based on 1,040 cats at .5 pounds per day for 365 days, the amount of waste generated is 189,800 pounds.

There are some private septic systems still existing in the watershed.  Approximately 30 septic systems are still in existence in the watershed, but this is only a best estimate.  Each original application filed with the Lancaster County Health department for a septic system permit was cross referenced with Lincoln Engineering Services to eliminate addresses in subdivisions that were known to have been connected to city water and sewer.  Those original applications, which could not be eliminated by identifying subdivisions now on city water and sewer, were cross-referenced with individual accounts at the Lincoln Water Business Office.  Names on the original applications that now appear on the Water Business Office accounts were also eliminated.  Any addresses still using septic systems will be required to connect to city water and sewer in the near future.

There are 1,081 storm sewers in the watershed that drain directly or indirectly to the lake.  Trace metals, hydrocarbons, road de-icing compounds, trash, and household chemicals dumped into the drains all enter the lake from urban and suburban streets.

Wetland Resources.  While the total acres of wetlands in the Holmes Lake watershed have not been quantified, extensive efforts have been made to improve these resources.  Projects to enhance existing wetlands and create new wetlands have occurred on both public and private lands throughout the watershed.  The most extensive wetland area was created on Antelope Creek during the 1990's.  A series of six wetland cells were constructed less than one mile upstream from the lake.  These cells receive drainage from over 1,200 acres, representing more than one-third of the total watershed area.  Storage capacities for the wetland cells range from 1.5 to more than 9.17 acre-feet.

C.  Groundwater Hydrology

Limestone of Pennsylvanian and Permian age, sandstone of the Dakota Group of Cretaceous age, and unconsolidated sediments of Quaternary age are sources of ground water in Lancaster County.  The wells in the county provide water for domestic and industrial use, livestock, and irrigation.  Water tapped from the Pennsylvanian and Permian age rocks generally have low yields and high levels of minerals.

The sandstone layers of the Dakota group are moderately permeable, and those layers that are saturated are an important source of water for domestic and industrial use.  The unconsolidated sediments of Quaternary age consist of till and other glacial deposits, wind deposited silt, and stream alluvium.  The alluvium underlying the terraces and bottomlands in the larger valleys is the only significant source of water.

In the lower Salt Creek valley, where the alluvium consists of sand or sandy gravel, enough water can be obtained for irrigation purposes.  Sand lenses and gravelly sand in the glacial deposits provide enough water for domestic and livestock use.  The supplies from this source are limited, and the quality ranges from hard but good water, to very hard water with iron and sulphate levels exceeding acceptable standards.

D.  Climate

The climate in Lancaster County is cold in the winter and hot in the summer.  Summer temperatures average 76 degrees, with average daily highs around 86 degrees.  The highest recorded summer temperature was 107 degrees on August 2, 1964.  Humidity in the summer months ranges from 60 to 80 %.  The total annual average precipitation of 22 inches falls mainly in the months of April through September.  Thunderstorms occur on approximately 50 days of the year, and can include hail, high winds, and tornados.  Winter temperatures average 27 degrees, with a recorded low of -18 degrees on January 29, 1966.  Average snowfall is 28 inches.

E.  Demographic Information.

According to the Nebraska 2000 State Census, the population of the City of Lincoln is 225,581.  Lincoln is the state capital and home to the University of Nebraska.  Government and university employees constitute a major proportion of the work force.

Most classified employees’ work in the service and trade areas, but manufacturing is also an important industry employer.  Per capita income in 1999 ranged from $23,136 to $30,632.  Unemployment remains at 2% (Lincoln Partnership for Economic Development).  The 225,581 people living in Lincoln are within a short drive of the lake.

The Holmes Lake watershed is located entirely in Lancaster County, which has a total population of 250,291.  Approximately 67% of the Holmes Lake watershed is developed.  The remaining area is residential acreages or agricultural land.  The four counties surrounding Holmes Lake are Lancaster, Cass, Saunders and Seward, and the combined population of these counties is 310, 951.  The easy access to Holmes Lake from the surrounding communities results in heavy use of the park, and substantial fishing pressure.

# II. PUBLIC INPUT AND PARTNERSHIPS

A.  Summary of Public Input Process

The Community-Based Watershed Planning Process.  The public is increasingly aware of environmental issues, and interested in making sound environmental decisions as they relate to community development.  Watershed partnerships formed through a community-based watershed planning process can provide a forum for constructive negotiation and mediation, and promote opportunities for balancing environmental concerns with the economy.

These partnerships also bring groups and individuals together with the agencies that have the technical expertise to support community-driven conservation initiatives.  Linked to an effective funding strategy, locally led environmental stewardship can be a dynamic and responsive process by which we can protect our most valuable natural resources.

A process based on the USDA Natural Resources Conservation Service approach to watershed planning was utilized to develop a watershed partnership for Holmes Lake.  There are twelve pre-planning activities that are conducted before beginning the public process.  The steps are as follows:

Pre-Planning Activities Checklist:

	A Project Sponsor is identified.

	The Watershed-wide Conservation Planning Process and its benefits are understood and endorsed by the sponsor

	A Technical Advisory Team made up of key resource people is established.

	The planning area is defined on a map.

	The role of each group and agency is defined.

	A written commitment is obtained from the sponsor to initiate the planning process.

	A Project Manager/Coordinator is appointed and duties defined.

	Any existing data and maps are gathered for use.

	The need for additional information and data is determined.

	An Educator for the Project is selected, and a public education action plan is developed.

	A brainstorming session is used to identify key stakeholders in the planning area.

	A list of the stakeholders, local partners, agencies, and organizations to be invited to the initial public meeting is compiled.

The Community-Based Approach to the Watershed Planning process involves a

series of steps designed to encourage participation and foster a sense of ownership in the plan by interested stakeholders.  The steps for the planning process are outlined below.

Community-Based Approach to Watershed Planning Steps

1.  Conduct Public Meeting #1.

Present resource information to develop public awareness of the resource issues in the area.

2.  Facilitate Public Meeting #2.

a) Generate a “Vision” for the Area.

b) Develop the objectives of the project.

c) Prioritize the stakeholders concerns.

d) Form the Watershed Council.

3.  Inventory the resources in the area.

a) Identify additional resource information and data needed.

b) Develop an action plan for collection of new data.

c) Compile all the needed resource data.

4.  Analyze resource data.

Complete data assessment or modeling.

5.  Formulate management alternatives to address resource problems and meet the goals and objectives of the process.

6.  Evaluate the recommended management alternatives.

Evaluate the management alternatives with the Watershed Council to prioritize, delete or add to the recommendations as endorsed by the group.

7.  Conduct Public Meeting #3.

Present the recommended alternatives to the stakeholders.

8.  The Project Sponsor makes final decisions on which alternatives are to be included in the Watershed Management Plan.

9.  Develop a Watershed Management Plan that includes:

a) Information/Education and outreach plan.

b) Structural and management practices that will be needed.

c) Potential funding sources for the implementation phase.

d) Assignment of actions or tasks.

10.  Conduct Public Meeting #4

a) The Project Sponsor presents the Watershed Management Plan to the stakeholders for comment.

b) The schedule for implementation presented to the public.

11.  The Project Sponsor approves the Watershed Management Plan.

12.  Implementation of the Watershed Management Plan is carried out as funding is obtained according to the implementation schedule.

13.  The Watershed Council and Technical Advisory Team meet regularly to evaluate implementation and impacts based on benchmarks established. The sponsor may have to go back to step 4 if objectives are not being met.

14.  Celebrate when milestones in the Watershed Management Plan are reached.  Public functions would be very appropriate

To facilitate stakeholder and community participation in the Holmes Lake Watershed Management planning project, Lighthouse Consulting, LLC was retained as the planning coordinator.  A series of public meetings were held to inform and involve the public in the process.  (See Table D.)  Watershed residents, lake and park users, developers, contractors, homeowners associations, fishing clubs, and other interested stakeholders were initially invited to attend two public information meetings.  The meetings were widely advertised using newspaper ads, posters, radio and television spots, public service announcements, and direct mailings.

B.	Public Meeting Attendance

Approximately 75 people attended the first informational meeting at Charles H. Gere Library October 2, 2001, with approximately 56 persons attending the second public meeting November 13, 2001.  The Holmes Lake Watershed Council led the third watershed meeting, which 83 three people attended.  At the first public meeting, members of the technical advisory team presented technical information about Holmes Lake and the watershed.  The attendees were given a chance to discuss their perceptions and concerns about the lake, and to ask questions of the advisory team.   Following the technical presentations the meeting participants broke into small groups, led by trained volunteer facilitators, and developed a vision statement.

Table D.  Partnership Meetings

| Meeting | Date | Location |
| --- | --- | --- |
| Public Information Meeting I | October 2, 2001 | Charles H. Gere Library |
| Public Information Meeting II | November 13, 2001 | Charles H. Gere Library |
| Watershed Council Meeting I | November 28, 2001 | Charles H. Gere Library |
| Watershed Council Meeting II | January 8, 2002 | Calvert Recreation Center |
| Watershed Council Meeting III | January 22, 2002 | Charles H. Gere Library |
| Watershed Council Meeting IV | January 29, 2002 | Taylor Meadows Office Park |
| Public Information Meeting III | February 19, 2002 | Charles H. Gere Library |

C.	Summary of Public Input

Visioning: Working in four small groups led by volunteer facilitators, participants were asked to imagine the lake and watershed in the future, and to develop a statement that reflected their image of Holmes Lake and the watershed.  Several themes were incorporated into their vision statements that reflected the desire for a balance between economic and environmental concerns, protection of water quality and wildlife, and opportunities for diverse recreational uses of the lake and park.

Because of time constraints, the technical advisory team consolidated the draft statements, following the common themes and using as much of the original language as possible, into a single vision for Holmes Lake.  The final vision statement is as follows:

"The Holmes Lake Restoration Project will enhance the aesthetic, economic, and environmental values of the watershed, and provide for long term water quality and diverse recreational uses of the lake.  It will be managed to support a healthy ecosystem for fish and wildlife, while maintaining flood control for the City of Lincoln."

Issue Identification and Prioritization:  In facilitated small group sessions at the second public meeting, attendees generated lists of concerns, issues, and opportunities that they felt should be addressed in a watershed management plan for Holmes Lake.  Many participants identified increased recreational opportunities as a priority topic.   The concerns identified by the small groups were compiled into a comprehensive list, and posted on the wall in order that the entire group might prioritize the topics for action.

The public meeting participants identified a total of 22 issues and concerns about Holmes Lake and the surrounding watershed.  Each person was given 10 “sticky dots” which they could place next to the issue(s) about which they felt most strongly.  The technical advisory team combined some similar issues in groups, in order to prioritize the water quality concerns that would be addressed in the management plan.  The entire list of issues and concerns was forwarded to LPRD for further consideration (see below).

- Recreation development .......................................................................….....……	42

- Long term protection of water quality for recreation and wildlife ….….….……	27

- Enforce existing erosion and sediment control regulations or strengthen them...	23

- Maintaining flood control during excavation of lake	......................................…. 	19

- Public Education ……...........................................................................................	18

- Management of greenways …...................................................................……… 	18

- Animal waste in general and from the dog run ……............................…............. 	17

- Sedimentation	..........................................................................................…….....	13

- Loss of lake’s ability to support fisheries …......................................................... 	13

- Storm water quantity and quality ……..................................................................	10

- Erosion in general and stream bank erosion ….....................................................	  9

- Where will dredge piles be deposited	.....................................................………..	  7

- Loss of aquatic habitat ……..................................................................................	  6

- Improvements in forestry …..................................................................................	  6

- Wetland loss ...................................................................................……...............	  4

- Trash ...........................................................................................……..................	  4

- Bioengineering instead of concrete drains …....................................…................	  4

- Effectiveness of filter ponds ...............................................................………......	  4

- Existing septic systems …….................................................................................	  3

- Funding for action items ……...............................................................................	  2

- Excavation of lake by section.....………..............................................................	  0

- Involve city planners when developing the watershed ...................…..................	  0

Project Goals.  From the list of concerns and issues, five primary project goals were established:

1.  Enforce existing erosion control rules or strengthen them, and implement erosion control in the watershed, including stream banks.

2. Implement a public education program targeting the impact of pet wastes and lawn care (fertilizers and pesticides) on water quality.

3.  Implement policies that will provide long-term protection of water quality for wildlife habitat and recreation, including developing a program to assist homeowners with the management of out lots.

4.  Maintain flood control for the watershed.

5.  Improve the fisheries in the lake.

These qualitative goals, established by the stakeholders at the public meetings, were the basis from which the quantitative water quality goals and watershed management alternatives were later developed.  The watershed management goals, objectives, and action items are summarized in the Watershed Management Strategy.

Forming the Watershed Council.  A Watershed Council of interested citizens was established at the end of the second public meeting.  The Holmes Lake Watershed Council subsequently began working with the Technical Advisory Team to establish watershed management strategies for the lake.

During the following partnership meetings, the Technical Advisory Team members presented technical findings to the Council as the information became available.  Water quality issues, lake restoration and fisheries rehabilitation, the status of current land treatment, and opportunities for educational activities in the watershed were discussed.  The Council identified several specific goals and objectives for the watershed, and action items were generated to address the project goals.

The Council presented the watershed management strategies and action items to the public at the third watershed meeting, held February 19, 2002.  Handouts of the management strategies were provided to the meeting participants, and the attendees were given the opportunity to make additional comments.  The Council and the Technical Advisory Team addressed questions and comments.

III.   CURRENT WATER QUALITY CONDITIONS

Holmes Lake is a shallow, well-mixed reservoir that can exhibit short-term thermal stratification during the summer months.  Dissolved oxygen concentrations are a concern during mid-late summer, particularly when stratification is not present.  Water transparency is poor, primarily due to suspended sediment and algae growth.  While pesticides and metals are not a current health concern, fecal coliform bacteria concentrations in the reservoir have periodically exceeded Nebraska surface water quality standards criteria during and shortly after significant runoff events.  The lake is protected for Aquatic Life (Warmwater Class A), Primary Contact Recreation, Aesthetics, and Agricultural Water Supplies under Title 117, Nebraska’s Surface Water Quality Standards (NDEQ, 2000).

A significant amount of water quality data has been collected at Holmes Lake the past 20 to 25 years.  The primary sources of information provided in this report include:  U.S. Army Corp of Engineers (USACE), Nebraska Game and Parks Commission (NGPC), Nebraska Department of Environmental Quality (NDEQ), and Olsson Associates.

The Surface Water Unit of the NDEQ conducted data summarization and assessments.  The reservoir growing season, which is referenced several times in the summary, is defined as being from May through September.  These are typically the months that produce the greatest pollutant loadings and the poorest water quality conditions in the reservoir.

# IV.	DESCRIPTION OF THE SPECIFIC WATER QUALITY PROBLEMS

- Total Suspended Solids

Organic and inorganic solids that are suspended in the water can create problems for aquatic life as well as decrease the aesthetic qualities of a lake or reservoir.  In Holmes Lake, large numbers of rough fish along with wind and wave action compounded the problems with suspended solids through the re-suspension of bottom sediments.

Information on total suspended solids (TSS) concentrations in Holmes Lake was available from 1978 to 2001.  Annual median TSS concentrations at the deepwater site ranged from 10.0 mg/l in 1985 to 266.0 mg/l in 1978 (Figure 3).  Monthly median concentrations for the period of record ranged from 10.5 mg/l in January and November to 37.5 mg/l in June (Figure 4).  Concentrations generally increased through the spring, summer, and fall months.

Figure 3.  Annual Median Growing Season Total Suspended Solids Concentrations

in Holmes Lake

# Figure 4.  Monthly Median Total Suspended Solids Concentrations

# in Holmes Lake (1978-2001)

Baseflow.  TSS concentrations in 1995 ranged from less than 5.0 mg/l to 12.0 mg/l in the South Drainage and from 14.0 mg/l to 81.0 mg/l in Antelope Creek.  Information on runoff concentrations of TSS in the inflows to Holmes Lake was available from 1995 and 2002.  A total of nine storm events were monitored these two years.  While maximum TSS concentrations were comparable for Antelope Creek and the South Drainage, the mean concentration for the events monitored was greater in the South Drainage.  Mean concentrations from both sites were greater than the mean from sites across the nation (Table E).

Table E.  Comparison of Runoff Concentrations of Total Suspended Solids in the Inflows of Holmes Lake to Sites across the United States

|  | South Inflow | Antelope Creek | General Urban Runoff (a) |
| --- | --- | --- | --- |
| Pollutant (mg/l) | Range | Mean | Range | Mean | Range | Mean |
| Total Suspended Solids | 27-3,340 | 500 | 13-3,240 | 151 | 2-2,890 | 150 |

GENERAL URBAN RUNOFF SOURCE:  Horner and Skupien, 1994

# B.	Chlorophyll

The production of algae is controlled primarily by water temperature, light availability, and nutrient availability.  In addition to degrading aesthetics, dense growths of algae can lead to the depletion of dissolved oxygen.  Chlorophyll concentrations are used as an indicator of algal biomass.

Chlorophyll information for Holmes Lake was sporadically available from 1977 through 2001.  Annual growing season (May – September) median chlorophyll a concentrations at the deepwater site near the dam ranged from 2.10 mg/m3 in 1993 to 97.57 mg/m3 in 2000 (Figure 5).  Monthly median chlorophyll a concentrations for the period of record ranged from 11.00 mg/m3 in January to 48.38 mg/m3 in February (Figure 6).

C.	Transparency

The transparency of water can limit or promote the production of certain species of algae, fish, and aquatic plants.  The depth to which light will penetrate in a lake or reservoir is dependant upon several factors.  In Nebraska, the two main influences on light penetration are algae and suspended sediment.  Information on water transparency in Holmes Lake was available from 1969 through 2001.  Annual growing season median water transparency measurements at the deepwater site near the dam ranged from 4 inches in 1982 and 1984, to 22 inches in 1987 (Figure 7).  Monthly summer median water transparency measurements for the period of record ranged from 12 inches in April, June, July, and September to 41 inches in December (Figure 8).

Figure 5.  Annual Growing Season Median Chlorophyll a Concentrations in Holmes Lake

Figure 6.  Monthly Median Chlorophyll a Concentrations in Holmes Lake

Figure 7.  Annual Growing Season Median Water Transparency for Holmes Lake

Figure 8.  Monthly Median Water Transparency for Holmes Lake (1969-2001)

D. 	Nutrients

Phosphorus and nitrogen are the two nutrients most critical for the production of algae in Nebraska lakes and reservoirs.  High concentrations of these nutrients can stimulate the production of excessive amounts of algae commonly known as algal blooms.  Algal blooms can deplete the supply of dissolved oxygen in the water, which can affect aquatic life by limiting growth and reproduction, or by causing mortality.

Total phosphorus is comprised of both dissolved phosphorus and particulate phosphorus.  Dissolved phosphorus is readily available for uptake by biological organisms while particulate phosphorus must be converted to the dissolved phase before utilization can take place.

While total phosphorus indicates the amount of phosphorus that is “potentially available” to biological organisms, the amount of dissolved phosphorus plays a more important role in determining current productivity.  Since particulate phosphorus is bound to soil particles, high nutrient concentrations can be associated to reservoirs that have high sediment loads and/or reservoirs that have high concentrations of suspended sediment.

Information on total phosphorus concentrations in Holmes Lake was available from 1976 through 2001 (Figure 9).  Annual growing season median concentration of total phosphorus at the deepwater site near the dam ranged from 0.04 mg/l in 1976 to 0.33 mg/l in 1992 in April (Figure10).  Monthly median concentrations of phosphorus ranged from 0.06 mg/l in February to 0.29 mg/l in April.

There was no information available for December.  Concentrations of dissolved phosphorus in the lake ranged from the detection limit (0.02 mg/l) on many sampling dates to 0.48 mg/l in November 1977.  The percentage of total phosphorus that was in dissolved form ranged from 2 to 48 percent.

Information on runoff concentrations of total phosphorous in the inflows to Holmes Lake was available from 1995 and 2002.  A total of nine storm events were monitored these two years.

While maximum concentrations of phosphorus were comparable for Antelope Creek and the South Drainage, the mean concentration for the events monitored was greater in the South Drainage (Table F).  Mean concentrations from both sites were greater than the mean from sites across the nation.   Baseflow concentrations of total phosphorus in 1995 ranged from less than 0.08 mg/l to 0.14 mg/l in the South Drainage and from 0.20 mg/l to 0.84 mg/l in Antelope Creek.

Figure 9.  Total Phosphorus Concentrations in Holmes Lake (1976 – 2001)

Figure 10.  Monthly Median Concentrations of Total Phosphorus in Holmes Lake (1976-2001)

Table F.  Comparison of Runoff Concentrations of Total Phosphorus in the Inflows of Holmes Lake to Sites Across the United States

|  | South Inflow | Antelope Creek | General Urban Runoff (a) |
| --- | --- | --- | --- |
| Pollutant (mg/l) | Range | Mean | Range | Mean | Range | Mean |
| Total Phosphorus | 0.19-2.39 | 0.70 | 0.27-2.20 | 0.46 | 0.01-4.30 | 0.33 |

(a) GENERAL URBAN RUNOFF SOURCE:  Horner and Skupien, 1994

Information on total nitrogen concentrations in Holmes Lake was available from 1976 through 2001.  Annual growing season median concentration of total phosphorus at the deepwater site near the dam ranged from 0.62 mg/l in 1986 to 2.83 mg/l in 1978 (Figure 11).  Monthly median concentrations of phosphorus ranged from 0.11 mg/l in May to 1.65 mg/l in July (Figure 12).  There was no information available for December.

Baseflow concentrations of total nitrogen in 1995 ranged from less than 0.81 mg/l to 2.88 mg/l in the South Drainage and from 0.94 mg/l to 2.48 mg/l in Antelope Creek.  Information on runoff concentrations of nitrogen in the inflows to Holmes Lake was available from 1995 and 2002.  A total of nine storm events were monitored these two years.

# Figure 11.  Annual Growing Season Median Concentrations of Nitrogen

# in Holmes Lake

Figure 12.  Monthly Median Nitrogen Concentrations in Holmes Lake (1976-2001)

While maximum concentrations of phosphorus were comparable for Antelope Creek and the South Drainage, the mean concentration for the events monitored was greater in the South Drainage.  Mean concentrations from both sites were greater than the mean from sites across the nation (Table G).

Table G.  Comparison Of Runoff Concentrations Of Total Nitrogen In The Inflows Of Holmes Lake To Sites Across The United States

|  | South Inflow | Antelope Creek | General Urban Runoff (a) |
| --- | --- | --- | --- |
| Pollutant (mg/l) | Range | Mean | Range | Mean | Range | Mean |
| Total Nitrogen | 2.01-5.39 | 3.42 | 1.50-3.28 | 2.78 | 0.34-20.00 | 1.50 |

(a) GENERAL URBAN RUNOFF SOURCE:  Horner and Skupien, 1994

Information on total ammonia concentrations in Holmes Lake was available from 1976 through 2001.  Ammonia concentrations ranged from the detection limit (0.02mg/l) on numerous occasions to 1.73mg/l on January 20, 1999.  Concentrations at or below the detection limit were measured on 132 of the 371 samples.  Of the 371 samples assessed, there were no concentrations above the chronic water quality standard.

Total ammonia concentrations in Antelope Creek ranged from the detection limit (0.02mg/l) on numerous occasions to 0.46mg/l on July 10, 1990.  Five of the 28 samples collected had values at or below the detection limit (0.02mg/l).  Of the 28 samples assessed, there were no concentrations above the chronic water quality standard.

# E.	Temperature

Temperature patterns can influence a reservoir’s fundamental processes such as the depletion of oxygen, nutrient releases from bottom sediments, and algal growth.  In deeper reservoirs, water temperature differences can create layers (stratification) that essentially divide the water at the bottom of the reservoir from water near the surface of the reservoir.  Stratification typically develops during the summer and winter months while de-stratification (turn over) typically occurs during the spring and fall seasons.  Stratification can be defined as a change in temperature by more than one degree C in a one meter or less change in depth.

Surface to bottom temperature profiles collected at the deepwater site in Holmes Lake from 1995 through 2001 were assessed for this project.  While thermal stratification was present during these years, it was weak and inconsistent.  Stratification never occurred until the month of June and was typically gone by August.  Stratification during the month of July was present during 6 of the 7 years assessed.  Stratification was not evident at all during two of the seven years assessed.  The only year stratification was present during June, July, and August was 1996 (Figure 13).

F.	Dissolved Oxygen

For aquatic life, one of the most important constituents dissolved in water is oxygen.  Sources of dissolved oxygen to a lake or reservoir include flowing water, transfer from the atmosphere, and production by plants.  Oxygen is consumed or removed from these systems through chemical and biological processes causing oxygen demands.  The amount of dissolved oxygen water can hold is dependent upon water temperature.  Warmer water has less of a capacity to hold dissolved oxygen than cooler water.

While information on dissolved oxygen in Holmes Lake is available back to the late 1970’s, it mainly consists of surface measurements.  Surface to bottom profile information collected from 1995 through 2001 were used for this assessment.  Profile data was available for the months of January, and April through September.

One profile was available for the month of January.  The minimum measurement recorded for January 17, 1995 was 14.5 mg/l, which was at 3.5 meters of depth.  There was also one profile available for the month of April.  The minimum measurement for April 11, 1995 was 10.7mg/l, which was recorded for depths from 0.5 meters to 2.0 meters.  Both minimum measurements were well above Nebraska’s Surface Water Quality Standards of 3.0mg/l, which applies from October 1 through March 31 and 5.0mg/l, which applies from April 1 through September 30.

Profiles collected during the reservoirs growing season (May – September) did however, indicate oxygen depletions in the lower depths of the reservoir.  Oxygen concentrations below the water quality standard of 5.0mg/l were exhibited for 15 of the 31 profiles.

However, a majority of the measurements that violated water quality standards were reported below the thermally stratified zone, which is exempt from standards criteria.

In most cases, low dissolved oxygen measurements were recorded below 2.0 meters in depth.

Four of the 27 (15 percent) dissolved oxygen profiles taken during the growing season months from 1995 through 2001 had water column average concentrations of dissolved oxygen below 5.0mg/l.  The periods reporting the lowest dissolved oxygen concentrations were the months of July and August (Figure 14).  The most significant problems with standards violations occurred during the month of August when stratification was not present.

Figure 13.  Temperature Profiles Taken at Holmes Lake During 1996

# Figure 14.  Dissolved Oxygen Profiles Taken at Holmes Lake During 1996

G.	Pesticides and Metals

The influx of pesticides and heavy metals are a growing concern for reservoir water quality.  Contamination from these pollutants can cause both short-term and long-term concerns for human health and aquatic life.

Information on pesticide concentrations in Holmes Lake was available from 1982 through 1998 (Table H).  Of the 22 pesticides assessed, detectable concentrations of 7 were found.  Atrazine was the only pesticide found in high enough concentrations to exceed chronic water quality criteria found in Nebraska’s Surface Water Quality Standards.  However, only one of the 66 samples analyzed exceeded the chronic water quality criteria of 12.00ug/l.

Information on heavy metals in Holmes Lake was available from 1977 to 1998 (Table I).  A majority of the data was not comparable to Surface Water Quality Standards because samples were analyzed for total metals while water quality standards for all metals, except for selenium, are based on the dissolved concentrations.  One dissolved mercury sample collected in April 1995 exceeded the chronic water quality standard.

In 1990, a total of 27 different contaminants were analyzed from the bottom sediment of Holmes Lake (Table J).  Detectable concentrations of the metals selenium, arsenic, copper, lead, nickel, and zinc were found.  While there are no state water quality standards for contaminants in bottom sediments, arsenic was slightly above guidelines developed for Great Lakes Harbor Sediments (Fitchko, 1989).

Table H.  Summary of Pesticide Data for Holmes Lake

| Pesticide | Number of Samples | Value Range (ug/l) | Number of Chronic Standards Violations |
| --- | --- | --- | --- |
| Alachlor | 62 | 0.01-0.05 | 0 |
| Aldrin | 80 | D.L. | Unknown (a) |
| Atrazine | 66 | D.L. – 13.1 | 1 |
| Dicamba | 20 | D.L.-1.00 | (b) |
| Benzenehexachloride | 71 | D.L.-0.04 | 0 |
| Chlordane | 80 | D.L. | Unknown (a) |
| DDD | 21 | D.L. | Unknown(a) |
| DDE | 80 | D.L. | Unknown(a) |
| DDT | 80 | D.L. | Unknown(a) |
| Diazinon | 62 | D.L.-0.80 | (b) |
| Dieldrin | 80 | D.L. | Unknown(a) |
| Endosulfan | 14 | D.L. | 0 |
| Endrin | 80 | D.L. | 0 |
| Heptachlor Epoxide | 80 | D.L. | Unknown(a) |
| Lindane | 80 | D.L. | 0 |
| Methoxychlor | 80 | D.L. | Unknown(a) |
| Metolachlor | 62 | D.L.-16.3 | 0 |
| Metribuzin | 59 | D.L.-0.20 | 0 |
| PCB’s | 80 | D.L. | Unknown(a) |
| RAMROD | 59 | D.L. | Unknown(a) |
| Simazine | 61 | D.L. | (b) |
| Toxaphene | 80 | D.L. | Unknown(a) |

D.L. = Pollutant not detected.

- = Water Quality Standard Is Below The Pollutant Detection Limit

- = No Water Quality Standard Established

Table I.  Summary of Dissolved Metals Concentrations in Holmes Lake

| Metal | Data Range | Number of Samples | Concentration Range | Number of Standards Violations |
| --- | --- | --- | --- | --- |
| Total Antimony | 1985-1998 | 39 | D.L. | N.A. |
| Total Selenium | 1982-1998 | 66 | D.L.-3.0ug/l | 0 |
| Dissolved Arsenic | 1990-1995 | 5 | 1.28-2.00ug/l | 0 |
| Total Copper | 1977-1998 | 103 | D.L.-88.0ug/l | N.A. |
| Dissolved Copper | 1990-1995 | 5 | D.L.-10.0ug/l | 0 |
| Total Iron | 1977-1998 | 134 | 94.0-17.5ug/l | N.A. |
| Dissolved Iron | 1990-1995 | 5 | D.L.-30.0ug/l | 0 |
| Total Lead | 1977-1998 | 74 | D.L.-60.0ug/l | N.A. |
| Dissolved Lead | 1990-1995 | 5 | D.L. | 0 |
| Total Manganese | 1977-1998 | 129 | 41.0-65.0ug/l | N.A. |
| Dissolved Manganese | 1990-1995 | 5 | D.L.-18.0 | 0 |
| Total Nickel | 1977-1998 | 100 | D.L.-43.0ug/l | N.A. |
| Dissolved Nickel | 1990-1995 | 5 | D.L. | 0 |
| Total Silver | 1977-1998 | 70 | D.L.-4.0ug/l | N.A. |
| Total Zinc | 1977-1998 | 114 | D.L.-240ug/l | N.A. |
| Dissolved Zinc | 1990-1995 | 4 | D.L. | 0 |
| Total Mercury | 1977-1998 | 198 | D.L.-3.8ug/l | N.A. |
| Dissolved Mercury | 1990-1995 | 5 | D.L.-0.93ug/l | 1 |

D.L. = Pollutant Was At Or Below Detection Limit

N.A. = Standard Comparison Not Applicable To Total Concentrations

Table J.  Summary of Pollutants Monitored in the Bottom Sediments of Holmes Lake (1990)

| Pollutant | Number of Samples | Concentration | Comparative Concentrations(a) |
| --- | --- | --- | --- |
| Alachlor (ug/kg) | 1 | ND | None Established |
| Aldrin (mg/kg) | 1 | ND | None Established |
| Dieldrin (mg/kg) | 1 | ND | None Established |
| Chlordane (mg/kg) | 1 | ND | None Established |
| 4,4 DDE (mg/kg) | 1 | ND | None Established |
| 4,4 DDD (mg/kg) | 1 | ND | None Established |
| DDT (mg/kg) | 1 | ND | None Established |
| Endrin (mg/kg) | 1 | ND | None Established |
| Heptachlor (mg/kg) | 1 | ND | None Established |
| Heptachlor Epoxide (mg/kg) | 1 | ND | None Established |
| Toxaphene (mg/kg) | 1 | ND | None Established |
| Gamma BHC (mg/kg) | 1 | ND | None Established |
| PCB-1242 (mg/kg) | 1 | ND | None Established |
| PCB-1254 (mg/kg) | 1 | ND | None Established |
| PCB-1221 (mg/kg) | 1 | ND | None Established |
| PCB-1232 (mg/kg) | 1 | ND | None Established |
| PCB-1248 (mg/kg) | 1 | ND | None Established |
| PCB-1260 (mg/kg) | 1 | ND | None Established |
| PCB-1016 (mg/kg) | 1 | ND | None Established |
| Total Cadmium (mg/kg) | 1 | ND | 6 mg/kg |
| Total Selenium (mg/kg) | 1 | 0.27 | None Established |
| Total Arsenic (mg/kg) | 1 | 3.05 | 3mg/kg-8mg/kg |
| Total Copper (mg/kg) | 1 | 12.70 | 25mg/kg-75mg/kg |
| Total Lead (mg/kg) | 1 | 13.80 | 40mg/kg-60mg/kg |
| Total Mercury (mg/kg) | 1 | ND | 1mg/kg |
| Total Nickel (mg/kg) | 1 | 11.80 | 20mg/kg-50mg/kg |
| Total Zinc (mg/kg) | 1 | 36.00 | 90mg/kg-200mg/kg |

(a) ND = Not Detected

(b) U.S. EPA Region V, Guidelines For The Pollutional Classification Of Great Lakes Harbor Sediments.  Concentration range indicates “Moderately Polluted” to “Heavily Polluted” sediments.

# H.	Bacteria

Microorganisms are ever present in all terrestrial and aquatic ecosystems.  Many types are beneficial, functioning as agents for chemical decomposition, as food sources for larger animals, and as essential components for the nutrient cycle and biogeochemical cycles; they can also cause illness if ingested by humans.

Waste from warm-blooded animals is a source for many types of bacteria found in waterbodies.  Fecal coliform is an indicator organism that is primarily thought to originate from warm-blooded mammals.  Unfortunately, most types of bacteria originate from a multitude of sources (sanitary wastewater, stormwater, livestock and wildlife) making it difficult to differentiate between individual contributions.  Fecal coliform bacteria have been monitored sporadically in Holmes Lake since 1975.

Monthly geometric mean concentrations for the recreation months (May – September) assessed were below the standard of 200 colonies/100 mls for all months except July 1999 (Figure 15).  The maximum geometric mean of 300 colonies/100 mls exhibited in July 1993 was based on only one sample.

From 1975 to 1999 a total of 87 fecal coliform bacteria samples were collected from Holmes Lake during the recreation season.  An assessment of individual bacteria counts revealed 6 of the 87 (7 percent) samples exceeded the water quality standard of 400 colonies/100mls.

None of the years sampled had more than 10 percent of the samples with colony counts greater than 400, however, 9 percent and 8 percent of the samples exceeded 400 colonies/100 mls during 1995 and 1999 respectively.

Figure 15.  Monthly Geometric Mean Concentration of Fecal Coliform Bacteria

in Holmes Lake During the Recreation Season (1975-1999)

I.	Sedimentation

Sedimentation is the sinking of particles (silt, algae, and dead organisms) through the water column and their deposition on the bottom of the impoundment.  In Nebraska, a majority of the sedimentation to reservoirs stems from soil erosion during runoff events.  In addition to the loss of useable lake area for recreation, sedimentation can affect water temperatures, water transparency, nutrient levels, and habitat.

Historic sediment loading estimates for Holmes Lake were determined from Area-Capacity Studies conducted by the USACE (USACE, 1997) and NDEQ.  The USACE conducted reservoir capacity studies on Holmes Lake in 1963, 1977, 1984, and 1993 while NDEQ conducted a capacity study on the conservation pool in 2001.

Reservoir storage capacity loss occurs in the flood pool zone (above normal water line) and the recreation or conservation pool zone.  The primary concern for water quality and recreation is the loss of capacity in the conservation pool zone.  Approximately 91 percent of the sediment deposition in Holmes Lake occurs in this zone while 9 percent occurs in the flood storage zone.

The total reservoir capacity lost from the conservation pool zone from 1963 to 2001 was 287 acre-feet, which is 27 percent of the original pool volume.  Of this amount, approximately 125 acre-feet (44 percent) were lost from 1984-1993.  Sediment deposition significantly decreased from 1993 to 2001.  Approximately 11 acre-feet were lost during this 8-year period, which equates to 0.13 percent per year.

J.	Fish Tissue

In 1978 the Regional Ambient Fish Tissue Monitoring Program (RAFTMP) was initiated.  This program initially monitored rivers and streams for toxic organic and inorganic contaminants in fish tissue but was expanded in 1986 to include lakes and reservoirs.

White crappie, carp, and largemouth bass were analyzed in 1986 and largemouth bass were again analyzed in 1991.  Twenty-three pollutants were screened including polychlorinated biphenyl compounds, several pesticides including DDT and dieldrin, and four heavy metals, including mercury.  Chlordane and its isomers, DDE, and the metals mercury, cadmium, lead, and selenium was all detected.  However, only mercury found in largemouth bass samples (0.198 mg/kg) occurred at levels that approached the Action Level of 0.215 mg/kg.

# V.	POLLUTANT LOADING AND POLLUTANT SOURCE 	QUANTIFICATION

A.	Water Budget

Development in the watershed consists primarily of urban residential, and secondarily of commercial developments.  Developments currently cover approximately 90 percent of the watershed and impervious area covers approximately 36 percent of the watershed.  Based on the comprehensive land plan maps for the City of Lincoln, the watershed will be approximately 40 percent impervious under fully developed conditions.  The average monthly water budget was computed based on weather and streamflow gage records in the vicinity of the Holmes Lake watershed, as well as the recorded daily lake level.

Average monthly runoff volumes to Holmes Lake ranged from 46.02 acre-feet in December to 276.58 acre-feet in May (Table K).  Based on the pre-restoration reservoir volume at conservation pool (772 acre-feet), the reservoir would have a hydraulic residence time of 0.46 years.

Table K.  Average Monthly Water Budget for Holmes Lake

| Month | Runoff Volume (acre-ft) | Precipitation Volume (acre-ft) | Evaporation Volume (acre-ft) | Average Outflow Volume (acre-ft) |
| --- | --- | --- | --- | --- |
| January | 52.53 | 5.68 | 4.58 | 53.63 |
| February | 95.74 | 7.33 | 6.88 | 96.19 |
| March | 241.72 | 21.91 | 22.92 | 240.71 |
| April | 186.24 | 27.50 | 46.38 | 167.36 |
| May | 276.58 | 38.23 | 56.56 | 258.25 |
| June | 248.77 | 40.88 | 74.16 | 215.49 |
| July | 223.59 | 35.93 | 85.71 | 173.81 |
| August | 86.46 | 36.12 | 65.45 | 57.13 |
| September | 62.53 | 34.01 | 47.76 | 48.78 |
| October | 112.03 | 23.93 | 35.02 | 100.94 |
| November | 57.13 | 13.48 | 22.92 | 47.69 |
| December | 46.02 | 9.44 | 6.88 | 48.58 |
| Annual Totals | 1,689.34 | 294.44 | 475.22 | 1,508.56 |

B.	Sediment Loading

Historic sediment loading estimates for Holmes Lake were determined from Area-Capacity Studies conducted by the USACE (USACE, 1997) and NDEQ.  The USACE conducted reservoir capacity studies on Holmes Lake in 1963, 1977, 1984, and 1993 while NDEQ conducted a capacity study on the conservation pool in 2001.  Sediment loads were calculated by taking the reservoir capacity losses (acre-feet), and converting them to a sediment load (tons), using a sediment density factor of 1,400 tons/acre-foot.

The yield of sediment through the reservoir outflow was based on the reservoir having a 96 percent trapping efficiency.  Loadings estimated from 1963 to 1977 were not used because of questionable accuracy of the data.

Average annual sediment loads to Holmes Lake were estimated to be 4,827 tons/year from 1966 to 1977, 25,057 tons/year from 1977 to 1984, 22,350 tons/year from 1984 to 1993, and 2,213 tons/year from 1993 to 2001 (Figure 16).  Associated net soil loss from the watershed was estimated to be 1.40 tons/acre/year from 1966 to 1977, 7.25 tons/acre/year from 1977 to 1984, 6.47 tons/acre/year from 1984 to 1993, and 0.64 tons/acre/year from 1993 to 2001.

Modeling conducted by NDEQ in 1995 estimated approximately 75 percent of the sediment delivered to Holmes Lake was from construction site erosion.  This percentage will vary from year to year depending on the size and location of construction sites.

As the watershed approaches 100 percent build-out, the percentage of sediment contributed by construction sites will decrease.  Although streambank and channel erosion has not been quantified, there are isolated problem areas that are contributing to the overall sediment load to the lake.

# Figure 16.   Average Annual Sediment Loads to Holmes Lake

C. 	Bacteria Loading

Weekly bacteria monitoring was conducted on the two primary inflows to Holmes Lake during 1995 (NDEQ, 1995).  Median fecal coliform bacteria concentrations in Antelope Creek during the study period were 460 colonies/100 mls while the median concentration in the South Inflow was 3,350 colonies/100 mls.  While the drainage area above the sampling point on the South Inflow was only 662 acres as compared to 1,804 acres for Antelope Creek, fecal coliform bacteria concentrations were 7.3 times greater.

Bacteria sources in the watershed include wildlife, private septic systems, and domestic pets.  With the expansion of development in the watershed, most of the private septic systems have been eliminated, particularly in the South Inflow.  There are an estimated 2,590 cats and dogs in the watershed that produce over 800,000 pounds of waste per year.  Given this large amount of waste, domestic pets should be considered a primary source of bacteria in the watershed.

D.	Nutrient Loading

Annual phosphorus loading to Holmes Lake was estimated from runoff data collected at the inflows during 1999 and 2002, and annual water loadings to the lake.  The total phosphorus load was estimated to be 2,658 pounds/year.  Modeling conducted in 1995 estimated that 83 percent of the total phosphorus come from general overland runoff, 12 percent originated from waterfowl, and the remaining 5 percent was from septic systems and precipitation.

Annual nitrogen loading to Holmes Lake was estimated from runoff data collected at the inflows during 1999 and 2002, and annual water loadings to the lake.  The total nitrogen load was estimated to be 13,062 pounds/year.  Modeling conducted in 1995 estimated that 87 percent of the total phosphorus come from general overland runoff, 6 percent originated from waterfowl, and the remaining 7 percent was from septic systems and precipitation.

Source contributions of nutrients are constantly changing and are highly variable from season to season and year to year.  With watershed build-out, most of the contribution from private septic systems has or will be eliminated.

E.	Heavy Metals Loading

Annual loads of heavy metals to Holmes Lake were estimated in 1995 using the Storm Water Management Model (USEPA, 1992).  A continuous simulation of precipitation over a 17-year period and pollutant concentration data collected in 1995 were used to develop the model.  Average metal loadings for the 17-year period are presented in Table L.  Specific sources of heavy metals in the watershed have not been identified.

# Table L.  Average Annual Heavy Metals Loads to Holmes Lake

|  | Iron (tons) | Arsenic (lbs) | Chromium (lbs) | Copper (lbs) | Lead (lbs) | Zinc (lbs) |
| --- | --- | --- | --- | --- | --- | --- |
| Average Load | 277 | 149 | 723 | 641 | 468 | 1,908 |

The Watershed Advisory Council and Technical Advisory Team established in-lake water quality goals for Holmes Lake. The goals development process focused on those pollutants that were identified as a concern, which included dissolved oxygen and water transparency.  Additional goals pertaining to water transparency (i.e., chlorophyll, phosphorus, nitrogen) were developed for the modeling activities.  Goals for pesticides, metals, and bacteria were based on maintaining concentrations below water quality standards concentrations.

F.	Water Transparency/Nutrients

The EUTROMOD Water Quality Model (Reckhow, 1992) was utilized to develop in-lake target concentrations of total phosphorus and chlorophyll a needed to meet the water transparency goal of 30 inches.

The model indicated a phosphorus loading reduction of 92.2 percent would be needed to achieve 30 inches of water transparency.  With a 92.2 percent reduction in phosphorus loadings, chlorophyll a would be reduced from 49.30 mg/m3 to 11.50 mg/m3.

G.	Dissolved Oxygen

Nutrient conditions in Holmes Lake, particularly total phosphorus, indicate that accelerated eutrophication may be the primary cause for low dissolved oxygen concentrations during the late summer.  The linkage between accelerated eutrophication and water quality impairments has been repeatedly documented (USEPA, 1999).  Eastern Nebraska reservoirs classified as being eutrophic or hypertrophic are generally high in phosphorus, particularly in agricultural watersheds that produce high sediment yields.  Conditions in Holmes Lake and its watershed have resulted in phosphorus being the target indicator to address oxygen problems.

VI.	WATER QUALITY GOAL AND OBJECTIVES

The planning process was designed to result in a community based watershed management plan, which would provide a framework for protecting water quality in Holmes Lake.  The qualitative goals generated by the stakeholders became the foundation for the establishment of quantitative water quality goals.  The Watershed Council was given the opportunity to improve upon the established State Water Quality Standards to extend the life of the reservoir.

The quantitative water quality goals in turn support the additional project goals of enhancing and maintaining wildlife and recreation areas around the lake.  Together, the Council and Technical Advisory Team established a main goal and objectives for the watershed:

Goal 1.  Achieve and maintain a full support status for the beneficial uses assigned to Holmes Lake Reservoir.

Aquatic Life Use

Objective 1.  Increase water column average dissolved oxygen concentrations at the deepwater site above 5.0mg/l for more than 90 percent of the summer.

Objective 2.  Decrease average summer total phosphorus concentrations at the deepwater site by 35 percent from 0.14 mg/l to 0.09 mg/l.

Objective 3.  Maintain levels of pesticides and heavy metals at the deepwater site below chronic water quality standards concentrations.

Recreational Use

Objective 4.  Maintain concentrations of fecal coliform bacteria at the deepwater site below water quality standards concentrations during each recreation season.

Aesthetics

Objective 5.  Reduce average summer chlorophyll concentrations at the deepwater site by 73 percent from 54.80 mg/m3 to 15.00 mg/m3.

Objective 6.  Increase and maintain average summer water transparency measurements at the deepwater site by 56 percent from 20 inches to 30 inches.

Objective 7.  Maintain average annual sediment loads delivered to Holmes Lake at or below 5,000 tons.

Objective 8. Reduce total suspended solids concentrations at the deepwater site by 64 percent from 42 mg/l to 15 mg/l.

Agricultural Water Supplies

Objective 9.  Maintain concentrations of nitrate nitrogen, selenium, and conductivity below chronic water quality standards.

- POLLUTANT SOURCE REDUCTION GOALS

While the goals established for Holmes Lake are achievable, they are very aggressive.  Given the excessive amount of internal phosphorus loading in the reservoir, management and protection efforts within the boundaries of the reservoir will be as essential as watershed treatment in meeting the transparency goal.

In-lake protection measures such as lake deepening and shoreline stabilization and protection should reduce the amount of suspended sediments.  Additionally, spring water level manipulations to promote the growth of terrestrial vegetation along the banks and aquatic vegetation in the reservoir will also help reduce sediment re-suspension.  High populations of rough fish such as carp can mask any improvements made in the reservoir.  Limiting populations of these species will be critical in meeting in-lake goals.

Reservoirs that undergo extensive restoration projects that include draining and filling tend to be unstable chemically and biologically for several years.  While future modeling and monitoring efforts will be conducted to evaluate improvements in the reservoir, a valid assessment cannot be made until the reservoir reaches stability.

VIII.	WATERSHED MANAGEMENT STRATEGY

# Enhance existing wetlands and develop new wetlands in the watershed.

A.  Action Item:	Enhance the wetland area south of the dog run.

Responsibility:  Lincoln Parks and Recreation,

Friends of the Dog Run

Cost Estimate:  To Be Determined

Possible Funding:  NE Environmental Trust, NE Department of Environmental Quality, U.S. Environmental Protection Agency

Timeframe:  2003-2004

B.  Action Item:	Develop new wetlands in the watershed.

Responsibility:  Lincoln Parks and Recreation, Lincoln Public Works, Watershed Advisory Committee, Lower Platte South Natural Resources District

Cost Estimate:  Staff Time

Possible Funding:  NA

Timeframe:  2003-2004

C.  Action Item:	Develop buffers along Antelope Creek between 70th Street and Pioneers Street.

Responsibility:  Lincoln Parks and Recreation, Friends of the Dog Run

Cost Estimate:  Staff Time

Possible Funding:  Friends of the Dog Run, NE Department of Environmental Quality, U.S. Environmental Protection Agency, NE Environmental Trust

Timeframe:  2003-2004

- Improve water quality in existing detention/retention ponds in the      watershed.

# A.  Action Item: 	Dredge and maintain retention ponds that are near the lake.

# Responsibility:  Lincoln Parks and Recreation, Lincoln Public Works, Lower Platte South Natural Resources District, NE Department of Environmental Quality

Cost Estimate:  Staff Time

Possible Funding:  NA

Timeframe:  2003-2004

# Enforce existing erosion and sediment control regulations.

A.  Action Item:	Distribute a list of contacts to Homeowners Associations and the Watershed Council of city, county and state personnel responsible for inspecting construction or problem sites.

Responsibility:  Lincoln Public Works

Cost Estimate:  Staff Time

Possible Funding:  Local

Timeframe:  2003-2004

B.  Action Item:	Sponsor sediment and erosion control workshops.

Responsibility:  Lincoln Public Works, Lower Platte South Natural Resources District

Cost Estimate:  To Be Determined

Possible Funding:  Lincoln Public Works

Timeframe:  2003-2004

# Develop an educational program for Homeowner Associations in regard to outlot management.

A.  Action Item:	Develop an outlot management handbook and other educational materials that will enable Homeowners Associations to better manage drainage ways and outlots.

Responsibility:  Lincoln Public Works – under discussion

Cost Estimate:  $11,700

Possible Funding:  NE Department of Environmental Quality, U.S. Environmental Protection Agency

Timeframe:  2003-2004

# Form a sub-committee of interested citizens to work with the Technical Advisory Team to improve the design of the dog run in order to better protect the water quality in Holmes Lake.

A.  Action Item:	Design and implement on-site practices at the dog run that will reduce runoff.

Responsibility:  Watershed Advisory Council, Technical Advisory Team, and Friends of the Dog Run

Cost Estimate:  To Be Determined

Possible Funding:  NE Department of Environmental Quality, U.S. Environmental Protection Agency, Lower Platte South NRD, NE Environmental Trust

Timeframe:  2003-2004

B.  Action Item:	Establish stations where plastic bags are dispensed to pet owners for use in cleaning up after their animals.

Responsibility:  Friends of the Dog Run

Cost Estimate:  To Be Determined

Possible Funding:  Friends of the Dog Run

Timeframe:  2003-2004

C.  Action Item:	Send letters and information to Homeowners Associations about the ‘problem with pet waste’, and ask for assistance with the project.

Responsibility:  Lincoln-Lancaster Department of Health-Animal Control, Lincoln Parks and Recreation, Lincoln Public Works, Cooperative Extension, University of NE

Cost Estimate:  To Be Determined

Possible Funding:  Local

Timeframe:  2003-2004

D.  Action Item:	Establish signage at the dog run, and other locations in the watershed that explains the water quality issues, and encourages owners to pick up pet waste.

Responsibility:  Lincoln Parks and Recreation, Lincoln Public Works, Friends of the Dog Run, Cooperative Extension

Cost Estimate:  To Be Determined

Possible Funding:  Local, NE Environmental Trust, NE Department of Environmental Quality, U.S. Environmental Protection Agency

Timeframe:  2003-2004

E.  Action Item:	Establish a ‘pooper scooper’ ordinance for the City.

Responsibility:  Lincoln-Lancaster Department of Health-Animal Control

Cost Estimate:  To Be Determined

Possible Funding:  Lincoln-Lancaster Department of Health-Animal Control

Timeframe:  Approved by Lincoln City Council 2003

# Work through Homeowners Associations to improve nutrient and water management on landscapes in the watershed.

A.  Action Item:	Implement a grant funded ‘pilot project’ in which homeowners may have their soil tested for nutrients, and publish the results in a flyer or newsletter. The project would educate homeowners about the need for soil testing before applying fertilizers.

Responsibility:  Watershed Advisory Council, Cooperative Extension, and University of NE

Cost Estimate:  To Be Determined

Possible Funding:  To Be Determined

Timeframe:  Not Established

B.  Action Item:	Work with Cooperative Extension to promote programs that educate homeowners about amounts and proper timing of application of fertilizer, and measuring soil moisture.

Responsibility:  Cooperative Extension, Lower Platte South NRD, Watershed Advisory Council, and University of NE

Cost Estimate:  To Be Determined

Possible Funding:  To Be Determined

Timeframe:  Not Established

C.  Action Item:	Promote better landscape management to protect Holmes Lake water quality in an article in the Neighborhood Extra.

Responsibility:  Cooperative Extension, Lower Platte South NRD, Watershed Advisory Council, and University of NE

Cost Estimate:  To Be Determined

Possible Funding:  To Be Determined

Timeframe:  Not Established

D.  Action Item:	Construct kiosks around the lake that promote practices that protect water quality.

Responsibility:  Lincoln Parks and Recreation, NE Department of Environmental Quality, U.S. Environmental Protection Agency, NE Environmental Trust

Cost Estimate:  To Be Determined

Possible Funding:  Lower Platte South NRD, Lincoln Parks and Recreation, NE Department of Environmental Quality, U.S. Environmental Protection Agency, NE Environmental Trust

Timeframe:  As Funding Allows

E.  Action Item:	Construct signage in the watershed that alerts the public that their actions directly affect the lake.

Responsibility:  Lincoln Public Works, Lower Platte South NRD, Cooperative Extension, University of NE

Cost Estimate:  To Be Determined

Possible Funding:  Lower Platte South NRD, Lincoln Parks and Recreation, NE Department of Environmental Quality, U.S. Environmental Protection Agency, NE Environmental Trust

Timeframe:  As Funding Allows

F.  Action Item:  	Develop and post promotional materials relating to water quality and sediment and erosion control.

Responsibility:  Lincoln-Lancaster County Health Department, Lincoln Public Works

Cost Estimate:  $11,500 per year

Possible Funding:  Lincoln-Lancaster County Health Department, Lincoln Public Works

Timeframe:  Initiated Summer 2002

# Sponsor a program to educate commercial applicators on the application of fertilizers and pesticides to minimize impacts to water quality.

A.  Action Item:	Enlist Nebraska Nursery and Campbell’s Nursery to support the project, and support educational programs through their businesses.

Responsibility:  Watershed Advisory Council, Cooperative Extension, and University of NE

Cost Estimate:  None

Possible Funding:  NA

Timeframe:  Initiated 2002

B.  Action Item:	Implement use of phosphorus free fertilizer in the watershed, work with Campbell’s Nursery or other business to establish a program.

Responsibility:  Watershed Advisory Council, Cooperative Extension, and Lower Platte South NRD

Cost Estimate:  To Be Determined

Possible Funding:  NE Department of Environmental Quality, U.S. Environmental Protection Agency, Lower Platte South NRD

Timeframe:  Summer 2003

C.  Action Item:	Provide educational materials to the companies that mow and maintain property for the Homeowners Associations on removing organic matter from drainage and waterways.

Responsibility:  Cooperative Extension, Watershed Advisory Council, Lincoln-Lancaster County Health Department, and Private Homeowners

Cost Estimate:  To Be Determined

Possible Funding:  NE Department of Environmental Quality, U.S. Environmental Protection Agency, Lower Platte South NRD

Timeframe:  To Be Determined

# Involve the schools and youth in education efforts to protect the water quality in the lake.

A.  Action Item:	Sponsor a lake clean up day, or watershed festival in association with the project.

Responsibility:  Watershed Advisory Council

Cost Estimate:  Time

Possible Funding:  NA

Timeframe:  Summer 2004

B.  Action Item:	Conduct storm drain stenciling projects that inform the public that anything they wash down the storm drains ends up in the lake.

Responsibility:  Lincoln-Lancaster County Health Department

Cost Estimate:  $3500 per year

Possible Funding:  Lincoln-Lancaster County Health Department

Timeframe:  Ongoing

C.  Action Item:	Work with interested schools on water quality data collection and sharing.

Responsibility:  Lincoln Parks and Recreation, University of NE, NE Department of Environmental Quality, U.S. Environmental Protection Agency

Cost Estimate:  To Be Determined

Possible Funding:  University of NE, NE Department of Environmental Quality, U.S. Environmental Protection Agency

Timeframe:  Summer 2004

D.  Action Item:	Assist schools in providing educational materials to students.

Responsibility:  Cooperative Extension, University of NE, Lincoln-Lancaster County Health Department, and Lower Platte South NRD

Cost Estimate:  To Be Determined

Possible Funding:  To Be Determined

Timeframe:  Ongoing

E.  Action Item:	Provide speakers to talk to local schools about water quality.

Responsibility:  NE Game and Parks Commission, NE Department of Environmental Quality, Lincoln-Lancaster County Health Department, Lower Platte South NRD, University of NE

Cost Estimate:  Staff Time

Possible Funding:  NA

Timeframe:  Ongoing

# Provide information to the general public on the progress of the lake restoration project.

A.  Action Item:	Develop a web site that will provide updated project information and photos.

Responsibility:  Lincoln Parks and Recreation, Olsson and Associates

Cost Estimate:  To Be Determined

Possible Funding:  Lincoln Parks and Recreation

Timeframe:  Ongoing

B.  Action Item:	Utilize the local media for periodical articles that will update the public on the projects progress.

Responsibility:  Lincoln Parks and Recreation

Cost Estimate:  To Be Determined

Possible Funding:  Lincoln Parks and Recreation

Timeframe:  Ongoing

# Reduce the resident goose populations at the lake.

A.  Action Item:	Research and implement methods of controlling resident goose populations allowable within State and Federal regulations.

Responsibility:  Lincoln Parks and Recreation Department, NE Game and Parks Commission, University of NE

Cost Estimate:  Staff Time

Possible Funding:  NA

Timeframe:  Summer 2003

# Decrease erosion from streambanks in the drainages to Holmes Lake.

A.  Action Item:	Conduct a survey of the gullies and waterways in the watershed that are contributing sediment to the ponds above the lake, or directly to the lake and identify areas for possible stabilization practices.

Responsibility:  Lincoln Public Works

Cost Estimate:  To Be Determined

Possible Funding:  Lincoln Public Works, NE Department of Environmental Quality, U.S. Environmental Protection Agency

Timeframe:  Summer 2003

The following three action items are based on the results of the study indicated above.

B.  Action Item:	Shape the existing stream banks in the South Drainage.

C.  Action Item:	Stabilize the bottom of the South Drainage to minimize downcutting.

D.  Action Item:	Evaluate alternatives for concrete channel liners.  When appropriate, replace concrete channel liners with more suitable techniques.

- LAKE MANAGEMENT STRATEGY

- Increase water depths to improve water quality and aquatic habitat.

A.  Action Item:  	Remove 400,000 cubic yards of sediment.

Responsibility:  Lincoln Parks and Recreation Department, Technical Advisory Group

Cost Estimate:  $2,600,000

Possible Funding:  NE Department of Environmental Quality, U.S. Environmental Protection Agency, NE Game and Parks Commission, NE Environmental Trust

Timeframe:  2003

- Stabilize shorelines to reduce sedimentation and promote vegetative growth.

A.  Action Item:	Stabilize shoreline with riprap.

Responsibility:  Lincoln Parks and Recreation, Technical Advisory Group

Cost Estimate:  $200,000

Possible Funding:  NE Department of Environmental Quality, U.S. Environmental Protection Agency, NE Game and Parks Commission, NE Environmental Trust

Timeframe:  2003

- Develop in-lake wetlands to help filter pollutants, protect shorelines, and enhance habitat.

A.  Action Item: 	Create wetland areas around the reservoir inflows and at selected sites in the reservoir.

Responsibility:  Lincoln Parks and Recreation, Technical Advisory Group

Cost Estimate:  $150,000

Possible Funding:  NE Department of Environmental Quality, U.S. Environmental Protection Agency, NE Game and Parks Commission, NE Environmental Trust

Timeframe:  2003

- Enhance fisherman access.

A.  Action Item:  	Construct fishing piers and jetties with deep-water areas.

Responsibility:  Lincoln Parks and Recreation, Technical Advisory Group

Cost Estimate:  $350,000

Possible Funding:  NE Game and Parks Commission, NE Environmental Trust, Lincoln Parks and Recreation

Timeframe:  2003

B.  Action Item:  	Construct trails to primary fishing access points around the lake.

Responsibility:  Lincoln Parks and Recreation Department, Technical Advisory Group

Cost Estimate:  $20,000

Possible Funding:  Lincoln Parks and Recreation Department, NE Game and Parks Commission

Timeframe:  2003

- Enhance foot traffic access around the lake.

A.  Action Item:  	Construct 3 bridges to provide access to all areas around the lake.

Responsibility:  Lincoln Parks and Recreation, Technical Advisory Group

Cost Estimate:  $230,000

Possible Funding:  Lincoln Parks and Recreation, NE Game and Parks Commission

Timeframe:  2003

- Enhance park facilities.

Action Items to Be Determined

X.	BUDGET

# A.  Estimated Costs

Cost estimates for completing the implementation activities identified in this plan have been developed by the Technical Advisory Team.  While costs for in-lake restoration activities have been fully evaluated, costs for watershed enhancement and education are preliminary estimates and may vary significantly once activities are fully defined.  Costs have been estimated for lake restoration activities, watershed enhancement activities, and educational activities (Table M.)

Table M.  Estimated Costs for Lake Restoration Activities

| Category | Cost Estimate |
| --- | --- |
| In-lake Activities | $4,900,000 |
| Watershed Enhancement | $200,000 |
| Education | $50,000 |
| Total | $4,750,000 |

# B.  Project Funding

The Lincoln Parks and Recreation Department will pursue funding from several sources.  Potential sources include the City of Lincoln, Nebraska Game and Parks Commission, Nebraska Department of Environmental Quality, U.S. Environmental Protection Agency, and the Nebraska Environmental Trust.  The Technical Advisory Team and Watershed Advisory Council will assist the project sponsor with the development of proposals and applications for funding.

# XI.	References

Chow, Ven Te. 1964.  Handbook of Applied Hydrology.  McGraw-Hill Book Company.

Fitchko 1989. Criteria for Contaminated Soil/Sediment Cleanup.  Pudvan Publishing Company, Northbrook, Illinois.

NOAA 2000.  National Oceanic and Atmospheric Administration – National Climatic Data Center. 2000. Climatological Data Annual Summary, Nebraska, 2000, Volume 105, Number 13.

NDEQ 1995.  Holmes Lake Stormwater Study-Bacteria Assessment.  Nebraska Department of Environmental Quality, Surface Water Unit. Lincoln, NE

NDEQ 2000. Title 117 – Nebraska Surface Water Quality Standards, Nebraska Department of Environmental Quality, Water Quality Division. Lincoln, NE

Reckhow, K.H. 1992. EUTROMOD Nutrient Loading and Lake Eutrophication Model. Duke University – School of the Environment. Durham, NC

USACE 1997. Holmes Lake Area-Capacity Tables.  United States Army Corps of Engineers, Engineering Division, Omaha District, Omaha, NE

USDA 1987. Reservoir Operation Study Computer Program (RESOP) User Manual, Technical Release 19 (TR-19). United States Department of Agriculture - Natural Resources Conservation Service.

USEPA 1992. Stormwater Management Model, Version 4, October 1992, USEPA, Athens, GA

USEPA 1999.  Protocol for Developing Nutrient TMDL’s. United States Environmental protection Agency.  Office of Water, 4503 F, Washington, DC

USGS 2000. Water Resources Data, Nebraska, Water Year 2000, Water Data Report NE-00-1. United States Geological Survey. Lincoln, NE

Young, R.A., C.A. Onstad, D.D. Bosch, and W.P. Anderson, 1987. AGNPS, Agricultural Nonpoint Source Pollution Model.  A watershed analysis tool. U.S. Department of Agriculture, Conservation Research Report 35.